# Risk Mitigation Strategy - Carbon Credit Eligibility AI

## Document Control

Version: 1.0
Date: November 28, 2025
Deployment Scope: New Zealand Only
Review Frequency: Quarterly
Owner: [Organization/Team Name]

## Executive Summary

This document outlines the comprehensive risk mitigation strategy for deploying the Carbon Credit Eligibility AI system within New Zealand. It identifies potential risks, their impact, likelihood, and specific mitigation measures to ensure safe, reliable, and compliant operation in accordance with New Zealand regulations and the NZ Emissions Trading Scheme (ETS).

## 1. Technical Risks

### 1.1 Model Accuracy & Performance Risks

#### Risk: Incorrect Eligibility Classification

- Impact: HIGH - Financial loss, compliance issues, reputational damage

- Likelihood: MEDIUM - Model accuracy ~85-90%, inherent uncertainty in some cases

- Risk Score: HIGH

Mitigation Measures: 1. Confidence Thresholds - Auto-approve only predictions with >90% confidence - Flag 70-90% confidence for rapid review - Require manual expert review for <70% confidence

- Human-in-the-Loop (HITL)

  - All predictions in first 3 months reviewed by experts

  - Random sampling (10%) of high-confidence predictions for ongoing QA

  - Expert override capability always available

- Performance Monitoring

  - Real-time accuracy tracking per region

  - Automated alerts for accuracy drops below thresholds

  - Weekly performance reports to stakeholders

- Regular Model Retraining

  - Quarterly retraining with new validated data

  - A/B testing before deploying updated models

  - Rollback procedures if new model underperforms

#### Risk: Model Degradation Over Time

- Impact: MEDIUM - Gradual accuracy decline

- Likelihood: MEDIUM - Natural drift as landscape changes

- Risk Score: MEDIUM

Mitigation Measures: 1. Continuous Monitoring - Track prediction distribution over time - Detect distribution drift automatically - Compare current vs. historical performance metrics

- Feedback Loop

  - Collect ground truth data from manual reviews

  - Flag systematic errors for investigation

  - Incorporate corrections into retraining pipeline

- Version Control

  - Maintain model version history

  - Document performance of each version

  - Ability to revert to previous stable versions

### 1.2 System & Infrastructure Risks

#### Risk: System Downtime or Failure

- Impact: MEDIUM - Service interruption

- Likelihood: LOW - With proper infrastructure

- Risk Score: LOW-MEDIUM

Mitigation Measures: 1. Redundancy - Multi-instance deployment across availability zones - Load balancing for high availability - Automatic failover mechanisms

- Backup & Recovery

  - Automated daily backups of model and data

  - Disaster recovery plan with 4-hour RTO

  - Regular disaster recovery drills

- Monitoring & Alerts

  - 24/7 system health monitoring

  - Automated alerts for performance degradation

  - On-call rotation for critical issues

#### Risk: Processing Bottlenecks or Scalability Issues

- Impact: MEDIUM - Delayed assessments, customer dissatisfaction

- Likelihood: MEDIUM - During peak usage periods

- Risk Score: MEDIUM

Mitigation Measures: 1. Capacity Planning - Baseline: 10,000 assessments/day capacity - Auto-scaling triggers at 70% capacity - Load testing performed quarterly

- Queue Management

  - Asynchronous processing for batch jobs

  - Priority queuing for urgent requests

  - Expected time-to-completion estimates provided

- Performance Optimization

  - Model optimization for inference speed

  - Caching of repeated assessments

  - Batch processing for efficiency

### 1.3 Data Quality & Security Risks

#### Risk: Poor Quality Input Images

- Impact: HIGH - Incorrect predictions

- Likelihood: MEDIUM - Depends on data sources

- Risk Score: HIGH

Mitigation Measures: 1. Input Validation - Automated image quality checks (resolution, format, corruption) - Rejection of images below minimum quality thresholds - Clear guidelines for image capture/sourcing

- Preprocessing Pipeline

  - Standardized preprocessing for consistency

  - Handling of edge cases (orientation, scaling)

  - Fallback to manual review for problematic images

- User Guidance

  - Documentation on optimal image specifications

  - Examples of good vs. poor quality inputs

  - Technical support for image sourcing issues

#### Risk: Data Breach or Unauthorized Access

- Impact: CRITICAL - Legal liability, privacy violations

- Likelihood: LOW - With proper security

- Risk Score: MEDIUM-HIGH

Mitigation Measures: 1. Access Control - Role-based access control (RBAC) - Multi-factor authentication (MFA) required - Regular access audits and review

- Data Encryption

  - Encryption at rest (AES-256)

  - Encryption in transit (TLS 1.3)

  - Secure key management (Azure Key Vault, AWS KMS)

- Security Monitoring

  - Intrusion detection systems

  - Regular security audits and penetration testing

  - Incident response plan with 1-hour notification SLA

- Data Minimization

  - Only collect/store necessary data

  - Automated data retention policies

  - Secure data disposal procedures

## 2. Business & Operational Risks

### 2.1 Financial Risks

#### Risk: Incorrect Assessments Leading to Financial Loss

- Impact: CRITICAL - Direct financial loss to company or clients

- Likelihood: MEDIUM - Based on model accuracy

- Risk Score: HIGH

Mitigation Measures: 1. Insurance Coverage - Professional indemnity insurance - Cyber liability insurance - Coverage limits based on risk assessment

- Liability Limitation

  - Clear terms of service outlining AI limitations

  - Disclaimer on probabilistic nature of assessments

  - Customer acknowledgment of inherent uncertainty

- Financial Controls

  - Capping of automated decisions to specific value thresholds

  - Escalation procedures for high-value assessments

  - Regular financial impact audits

- Validation Requirements

  - Third-party validation for claims above $X threshold

  - Ground truth verification sampling program

  - Independent expert review option

#### Risk: Cost Overruns in Operation

- Impact: MEDIUM - Reduced profitability

- Likelihood: LOW - With proper budgeting

- Risk Score: LOW-MEDIUM

Mitigation Measures: 1. Cost Monitoring - Real-time cloud cost tracking - Budget alerts at 75%, 90%, 100% thresholds - Monthly cost optimization reviews

- Resource Optimization

  - Right-sizing of compute resources

  - Use of spot/reserved instances where appropriate

  - Automated scaling down during low usage

- Contract Management

  - Negotiated volume discounts with cloud providers

  - Cost predictability through reserved capacity

  - Annual contract reviews

### 2.2 Compliance & Regulatory Risks

#### Risk: Non-Compliance with Carbon Credit Regulations

- Impact: CRITICAL - Legal penalties, loss of certification

- Likelihood: MEDIUM - Evolving regulatory landscape

- Risk Score: HIGH

Mitigation Measures: 1. Regulatory Monitoring (NZ-Specific) - Dedicated compliance officer - Monitor NZ Climate Change Response Act updates - Track EPA ETS rule changes - Quarterly compliance reviews

- Documentation & Audit Trail

  - Complete audit trail of all assessments

  - Rationale documentation for AI decisions

  - Retention of all evidence for 7+ years (NZ requirement)

- Expert Consultation (NZ-Based)

  - Legal counsel specializing in NZ carbon credits and ETS

  - Environmental compliance advisors familiar with NZ regulations

  - Regular compliance audits by NZ-accredited auditors

- Standards Alignment (NZ Focus)

  - Full compliance with NZ Emissions Trading Scheme (ETS)

  - Alignment with ISO 14064 (GHG accounting) where applicable

  - Certification by NZ-recognized bodies

#### Risk: Privacy & Data Protection Violations

- Impact: CRITICAL - NZ Privacy Act fines, reputational damage

- Likelihood: LOW - With proper controls

- Risk Score: MEDIUM-HIGH

Mitigation Measures: 1. Privacy by Design - Data minimization principles - Purpose limitation for data collection - Privacy impact assessment completed

- Consent Management

  - Clear privacy notices

  - Explicit consent for data processing

  - Easy opt-out mechanisms

- Data Subject Rights

  - Process for access requests (30-day SLA)

  - Right to deletion/correction capabilities

  - Data portability support

- Data Sovereignty (NZ-Only Operation)

  - All data stored and processed within New Zealand

  - No cross-border data transfers (NZ-only deployment)

  - Full compliance with NZ Privacy Act 2020

### 2.3 Reputational Risks

#### Risk: Negative Publicity from AI Errors

- Impact: HIGH - Loss of trust, customer churn

- Likelihood: MEDIUM - Public scrutiny of AI systems

- Risk Score: MEDIUM-HIGH

Mitigation Measures: 1. Transparency - Public disclosure of AI use and limitations - Explanation of how AI reaches decisions - Clear communication on confidence levels

- Communication Strategy

  - Pre-prepared crisis communication plan

  - Designated spokespersons trained on AI

  - Rapid response protocols for incidents

- Stakeholder Education

  - Educational materials on AI capabilities/limits

  - Case studies of successful assessments

  - Regular stakeholder briefings

- Quality Commitment

  - Public commitment to accuracy targets

  - Regular publication of performance metrics

  - Independent third-party audits

#### Risk: Loss of Client Trust in AI Decisions

- Impact: HIGH - Customer attrition

- Likelihood: MEDIUM - Skepticism about AI

- Risk Score: MEDIUM-HIGH

Mitigation Measures: 1. Build Confidence Gradually - Start with AI-assisted (not fully automated) decisions - Demonstrate accuracy improvements over time - Pilot programs with early adopter clients

- Explainability

  - Provide reasoning for each prediction

  - Visual explanations where possible

  - Access to human experts for questions

- Performance Guarantees

  - Service level agreements (SLAs) for accuracy

  - Performance-based pricing options

  - Refund/remediation policies for errors

- Customer Success Program

  - Dedicated onboarding and training

  - Regular check-ins and feedback sessions

  - Continuous improvement based on client input

## 3. AI-Specific Risks

### 3.1 Bias & Fairness Risks

#### Risk: Geographic or Land-Type Bias

- Impact: HIGH - Unfair treatment, discrimination claims

- Likelihood: MEDIUM - Inherent in training data

- Risk Score: MEDIUM-HIGH

Mitigation Measures: 1. Bias Testing - Regular fairness audits across all regions - Statistical parity analysis - Disparate impact assessments

- Balanced Training Data

  - Ensure representation from all NZ regions

  - Oversample underrepresented land types

  - Continuous expansion of training dataset

- Fairness Metrics

  - Track performance across demographic groups

  - Set minimum performance thresholds per group

  - Remediate identified disparities

- Independent Review

  - Ethics committee review of bias reports

  - External fairness audits annually

  - Stakeholder input from affected communities

### 3.2 Adversarial & Manipulation Risks

#### Risk: Adversarial Attacks or Gaming the System

- Impact: HIGH - Fraudulent approvals

- Likelihood: LOW - Requires sophisticated attack

- Risk Score: MEDIUM

Mitigation Measures: 1. Anomaly Detection - Statistical outlier detection - Pattern recognition for suspicious submissions - Cross-reference with historical data

- Input Validation

  - Metadata verification (GPS, timestamp)

  - Image forensics for manipulation detection

  - Source verification requirements

- Security Testing

  - Regular adversarial testing

  - Red team exercises

  - Penetration testing of API

- Investigation Protocols

  - Suspicious activity flagging and review

  - Fraud investigation procedures

  - Legal recourse for confirmed fraud

### 3.3 Interpretability & Explainability Risks

#### Risk: Inability to Explain AI Decisions to Stakeholders

- Impact: MEDIUM - Reduced trust, compliance issues

- Likelihood: MEDIUM - Complex neural networks

- Risk Score: MEDIUM

Mitigation Measures: 1. Explainability Tools - Confidence scores for all predictions - Feature importance analysis - Visual attention maps (where applicable)

- Documentation

  - Plain-language explanation of model logic

  - Example-based explanations

  - Decision flowcharts for stakeholders

- Fallback to Experts

  - Human expert available to explain decisions

  - Case-by-case investigation for contested decisions

  - Appeals process with human review

## 4. Implementation & Change Management Risks

### 4.1 User Adoption Risks

#### Risk: Resistance to AI Adoption from Staff/Customers

- Impact: MEDIUM - Slow adoption, underutilization

- Likelihood: MEDIUM - Change resistance is common

- Risk Score: MEDIUM

Mitigation Measures: 1. Change Management Program - Executive sponsorship and visible support - Clear communication of benefits - Address concerns transparently

- Training & Support

  - Comprehensive training for all users

  - User guides and video tutorials

  - Dedicated support team during rollout

- Phased Rollout

  - Pilot with champion users

  - Gather and incorporate feedback

  - Gradual expansion based on success

- Incentive Alignment

  - Recognition for early adopters

  - Performance metrics that encourage AI use

  - Removal of disincentives to change

### 4.2 Integration Risks

#### Risk: Integration Challenges with Existing Systems

- Impact: MEDIUM - Delays, workarounds, inefficiency

- Likelihood: MEDIUM - Depends on legacy systems

- Risk Score: MEDIUM

Mitigation Measures: 1. Technical Assessment - Pre-implementation compatibility analysis - API design following industry standards (REST, GraphQL) - Adapter patterns for legacy systems

- Testing Strategy

  - Comprehensive integration testing

  - User acceptance testing (UAT)

  - Staged rollout with rollback capability

- Support Infrastructure

  - Technical integration support team

  - Sandbox environment for testing

  - Clear API documentation and examples

## 5. Risk Monitoring & Review

### 5.1 Key Risk Indicators (KRIs)

| Risk Category | KRI | Target | Alert Threshold | Critical Threshold |
| --- | --- | --- | --- | --- |
| Model Accuracy | Test set accuracy | >85% | <83% | <80% |
| Confidence | % predictions >90% conf | >60% | <50% | <40% |
| System Uptime | Availability | >99.5% | <99% | <95% |
| Processing Time | Average latency | <2s | >5s | >10s |
| Security | Failed auth attempts | <10/day | >50/day | >100/day |
| Data Quality | Rejected images | <5% | >10% | >20% |
| Customer Satisfaction | NPS Score | >50 | <30 | <10 |

### 5.2 Governance & Review Process

Risk Review Frequency: - Daily: Automated monitoring of all KRIs - Weekly: Operations team review of metrics and incidents - Monthly: Management review of risk dashboard - Quarterly: Comprehensive risk assessment and strategy update - Annually: External audit and independent review

Escalation Procedures: - Alert Threshold: Notify operations team, investigate within 4 hours - Critical Threshold: Escalate to management, immediate action required - Multiple KRI triggers: Emergency response team convened

Continuous Improvement: - Lessons learned from incidents documented - Risk register updated based on new information - Mitigation strategies refined based on effectiveness - Emerging risks added proactively

## 6. Incident Response Plan

### 6.1 Incident Classification

Severity Levels: - Critical (P1): System down, data breach, major accuracy failure - High (P2): Degraded performance, security incident, compliance issue - Medium (P3): Minor accuracy issues, isolated system problems - Low (P4): Cosmetic issues, enhancement requests

### 6.2 Response Procedures

P1 Critical Incidents: 1. Immediate notification to CTO and leadership (within 15 minutes) 2. Activate incident response team 3. Assess impact and containment options 4. Implement immediate mitigation (may include system shutdown) 5. Customer notification within 1 hour if customer-impacting 6. Post-incident review within 48 hours

Standard Response Process: 1. Detection and reporting 2. Classification and prioritization 3. Investigation and diagnosis 4. Containment and mitigation 5. Resolution and recovery 6. Documentation and lessons learned 7. Follow-up actions and prevention

## 7. Conclusion

This risk mitigation strategy provides a comprehensive framework for identifying, assessing, and mitigating risks associated with the Carbon Credit Eligibility AI system. Through proactive risk management, continuous monitoring, and adaptive mitigation measures, we aim to ensure safe, reliable, and compliant operation of the AI system.

Key Principles: - Prevention is better than cure - Transparency builds trust - Human oversight is essential - Continuous improvement is mandatory - Compliance is non-negotiable

## Approval & Review

Prepared By: [Name, Title]
Reviewed By: [Name, Title]
Approved By: [Name, Title]
Date: November 28, 2025
Next Review: February 28, 2026

## Appendices

### Appendix A: Risk Register Template

### Appendix B: Incident Report Template

### Appendix C: Emergency Contact List

### Appendix D: Compliance Checklist

### Appendix E: Communication Templates